# JC2001: Introduction to Software Engineering

Group Project Proposal

# PlayPair

An Explainable AI Decision Agent for Planning Group Outings

Group number:               [To be added]

Programme of study:     [BSc (CS), BSc (AI), or BSc (BMIS)]

Academic supervisor:     [To be added]

Submission date:            25 September 2026

Group Members

| No. | Student name | Student ID |
| --- | --- | --- |
| 1 | JIncheng Huang | 50106121 |
| 2 | Zixuan Liang | 50106098 |
| 3 | Ziqing Liu | 50106104 |
| 4 | JingYi Hu | 50106088 |
| 5 | Baian Chen | 50106103 |
| 6 | Jinghao Zhang | 50106027 |
| 7 | Ruixuan Qiu | 50106105 |
| 8 | Jiayi Zhong | 50106141 |
| 9 | Hongyi Xie | 50106101 |
| 10 | Zhihao Chen | 50106120 |

South China Normal University Academic Year 2026–27

## Title

PlayPair: An Explainable AI Decision Agent for Planning Group Outings

## Problem

Arranging an outing among friends is a small but recurring coordination problem. A group must find a time that works for enough members, respect practical constraints such as budget and accessibility, and agree on a place and activity that the group is comfortable with.In practice, these in- puts are scattered across messages, informal polls and individual suggestions. Hard constraints can be overlooked, quieter members’ preferences may receive less attention, and discussion can continue without producing an actionable plan.  Existing calendars and polling tools can collect availability, while map and review services can list venues, but these tools do not, on their own, bring time, practical constraints, and different group preferences together into one clear recommendation.The intended users are young people who live in the same city and organise social activities with an existing friendship group. For the proof of concept, the location scope will be limited to places around South China Normal University (SCNU). During the initial project phase, we will use interviews and a short questionnaire to identify the most important coordination difficulties and refine the requirements for the decision experience.

## Solution

We propose PlayPair, a web-based decision agent that helps a group coordinate an outing from the initial invitation to a shortlist of three complete options.The initiator can create an outing and invite participants, who can respond to the invitation and provide their availability, practical constraints, activity preferences, and either specific places or an area of interest.PlayPair brings these inputs together to generate feasible time–activity–place candidates, then uses AI-assisted evaluation to recommend three alternatives for the group.Each recommendation will explain why it fits the group, which preferences and constraints it satisfies, the main trade-offs involved, and how confident the system is in the AI judgement.The group can then vote on the alternatives and make the final selection themselves.Once a proposal is selected, participants can confirm whether they will attend the outing.If fewer than three feasible options exist, the system will present the available options. If none exist, it will explain the conflicts and ask users to revise their inputs without automatically relaxing hard constraints.

The design deliberately separates tasks that software can handle precisely from those that benefit from AI judgement:

- Deterministic constraint processing. The Go back end will normalise time data, calculate feasible time windows, enforce the required participation level, and remove candidates that violate hard constraints such as budget, accessibility, or explicit exclusions.Precise calculations, including time comparison, participant counts, price limits, and distance, will remain in code.The initiator will specify whether all members must attend or a minimum attendance level is acceptable. Each proposal will identify its intended participants and satisfy their individual hard constraints, together with any group-wide constraints.

2.  Local candidate generation. For the proof of concept, we will use a curated catalogue of approximately 20–40 activities and venues near SCNU.Participants can suggest specific places or define an area of interest as the search scope.Each catalogue entry will record structured information such as category, location, price range, typical opening hours, indoor or outdoor setting, atmosphere, and relevant restrictions.The system will combine feasible time windows with the places or areas provided by participants to generate possible outing options. When participants provide an area rather than specific places, the system can identify relevant venues from the local catalogue, while AI assistance can help select suitable venues and options that best match the group’s preferences.For the proof of concept, recommendations will be limited to verified catalogue entries. Suggested venues outside the catalogue will require verification before they can be included.

3.  Structured AI decisions.  Within the feasible search space, the agent will use Jev, TypeSafe AI’s System One model, to assist candidate generation and evaluate focused semantic questions, such as whether an activity fits the group’s desired atmosphere and whether an option is likely to gain broad group acceptance.Jev returns typed choices or scores together with probabilities and confidence. These structured outputs will be combined with explicit application logic to rank the options while preserving the evidence behind each recommendation. The final recommendation will remain subject to human voting and selection, rather than being determined solely by the AI.

4.  Fairness-aware ranking.  The ranking method will consider both overall group satisfaction and the satisfaction of the least-satisfied member, helping to reduce the risk that an individual member’s preferences are overlooked in a single group decision.The exact formula, weights, and confidence threshold will be determined during the experimental stage rather than fixed in advance.The chosen settings and their effects on recommendations will be documented and evaluated.

5.		 Evidence-grounded explanation.  A generative language model will turn the recorded decision evidence into a concise and readable explanation.The explanation will be grounded in the group’s availability, the constraints that were satisfied, preference scores, trade-offs, and confidence values recorded by the system, so users can understand why each proposal was produced.After the final selection, PlayPair will also provide concise AI-assisted practical reminders based on the selected places and time, such as transport options, opening hours, booking requirements, and other relevant restrictions.

PlayPair will be implemented with a Go back end, a web front end and a persistent data store. Go will manage the workflow, deterministic constraint processing, candidate filtering, and ranking logic, while Jev will provide bounded AI assistance for candidate generation and semantic judgement over the group’s preferences.This separation keeps exact, rule-based decisions in the software while using AI only where judgement is useful, following TypeSafe AI’s guidance on combining deterministic software control with narrow AI decisions.[1]  All decision inputs and outputs will be recorded so that recommendations can be tested, explained, and compared during evaluation.

## Objectives

The project intends to achieve the following specific and feasible objectives:

•  Objective 1: Validate and specify the coordination problem. By 12 October 2026, con- duct planned user research, identify the most important scheduling and preference conflicts, define the principal use cases, and establish measurable functional and non-functional re- quirements, subject to supervisor guidance on research ethics.

•  Objective 2: Deliver end-to-end Alpha and Beta workflow.  By 12 October 2026,implement a demonstrable Alpha path in which users can form a group, provide availability and preferences, and receive three complete time–activity–place proposals from a fixed SCNU-area catalogue. By 2 November 2026, extend this into a persistent Beta workflow with group joining, voting, error paths and a complete recommendation flow. No recommended proposal should violate a declared hard . No recommended proposal should violate a declared hard constraint.

•  Objective 3: Implement a robust and explainable decision architecture. By 2 November 2026, integrate Jev with the Go workflow, combine deterministic constraint processing with structured semantic scoring, retain a full decision record, and present evidence-grounded explanations and confidence-aware voting. The ranking method will consider both overall group satisfaction and the outcome for the least-satisfied member; the exact formula, weights and confidence threshold will be selected and documented during the experimental stage.

•  Objective 4:  Evaluate decision quality and software quality.  By 23 November 2026, compare the AI-assisted workflow with a rules-based baseline and evaluate constraint compliance, group acceptance, fairness, latency, cost, consistency and explanation fidelity. Complete relevant unit, component, interface, end-to-end and failure-path testing.

## Benefits

1.  Lower coordination effort.   PlayPair brings invitations, availability, restrictions, preferences, and participant-provided places or areas together in one workflow, reducing repeated discussion across chat messages and separate polling tools while giving the group clear alternatives to consider.

2.  More inclusive group decisions.  Explicit constraints, participant preferences, and voting results make individual requirements easier to consider. AI-supported comparisons and explanations help participants understand trade-offs and take part in the final decision, rather than relying on a single automated judgement.

3.  Greater trust and user control.  Each proposed outing is accompanied by clear reasons and confidence information that can be traced back to the recorded decision evidence. When confidence is low, the system can present alternatives and leave the final choice to the group rather than presenting the AI judgement as certain.

4.  Practical and reproducible recommendations.  PlayPair combines participant-provided places or areas with a verified local catalogue, keeping recommendations within the group’s stated search scope while reducing the risk of unsuitable or outdated suggestions. The structured catalogue also makes the system easier to reproduce and evaluate consistently.

5.  Engineering and research value.  PlayPair demonstrates how deterministic software rules, AI-assisted decision support, and human judgement can work together in a transparent workflow, rather than leaving the entire decision process to one opaque model. The recorded decision evidence also provides measurable material for evaluating the system beyond a visually appealing prototype.

6. A maintainable foundation.   The system will separate coordination, constraint processing, candidate generation, AI judgement, ranking, voting, and explanation into clear components, making it easier to test, maintain, and extend as the project develops.

These benefits will be treated as outcomes to be tested rather than assumptions. Early interviews and questionnaires will refine the requirements, while later task-based evaluation with friendship groups will examine whether PlayPair improves decision speed, group acceptance, and perceived fairness.

## Timeline

| Phase | Description | End date |
| --- | --- | --- |
| Phase 1 | Confirm project scope and success measures; submit the project proposal; request Jev early access; prepare re- search instruments and seek supervisor guidance on re- search ethics. | 25 September 2026 |
| Phase 2 | Complete requirements modelling and the Alpha vertical slice: group joining, availability and preference entry, de- terministic filtering, the local venue catalogue and three complete recommendations. | 12 October 2026 |
| Phase 3 | Complete the Beta workflow: persistent data, Jev inte- | 2 November |
|  | gration, evidence-grounded explanations, confidence han- dling, voting, error paths and an initial evaluation harness. | 2026 |
| Phase 4 | Freeze the feature scope; complete integration, decision- quality experiments, software testing and user evaluation; produce the principal diagrams, tables and results required by the report. | 23 November 2026 |
| Phase 5 | Prepare the release candidate; fix critical defects; freeze demonstration data and deployment; complete the user manual, technical report draft, slides and recorded-presentation plan. | 7 December 2026 |
| Phase 6 | Perform final reproducibility and consistency checks; submit the technical report, proof-of-concept software, user manual, slides and presentation recording. | 14 December |
|  |  | 2026 |

The phase boundaries align with the four scheduled project updates so that each update can report a concrete, verifiable increment rather than only planned activity.

Action Plan

The following action plan maps project activities to the four objectives and specifies proposed responsibilities, dealines and current progress. Responsibilities and progress will be reviewed regularly by the group. Deadlines and outputs may be adjusted in consulation with the supervisor if the agreed project scope changes. User research will be conducted subject to supervisor guidance on research ethics.

Objective 1: Validate and specify the coordination problem

| Action | Assigned to | Deadline | Progress |
| --- | --- | --- | --- |
| Confirm the coordination problem, proof-of-concept scope, data boundaries and research-ethics expectations with the academic supervisor before conducting user research. | Huang Jingcheng, Qiu Ruixuan | 25 Sep 2026 | In progress |
| Subject to supervisor guidance on research ethics, conduct 6–10 semi-structured interviews and a short questionnaire. Identify and prioritise recurring scheduling and preference conflicts without collecting unnecessary personal schedule data. | Hu Jingyi, Xie Hongyi, Zhong Jiayi | 8 Oct 2026 | Not started |
| Define the principal use cases and measurable functional and non-functional requirements, including acceptance criteria for hard-constraint compliance. Establish a requirements traceability matrix linking research findings to requirements and planned tests. | Hu Jingyi, Xie Hongyi, Zhong Jiayi | 12 Oct 2026 | Not started |

Objective 2: Deliver an end-to-end Alpha workflow

| Action | Assigned to | Deadline | Progress |
| --- | --- | --- | --- |
| Design the data model and API contracts for groups, membership, availability, preferences, catalogue entries, proposals, votes and decision runs, including the persistence requirements for Beta. | Huang Jingcheng, Chen Baian, Xie Hongyi | 30 Sep 2026 | Not started |
| Build and verify a fixed SCNU-area catalogue containing 20–40 activity and venue entries. Record the attributes needed for constraint checking, together with sources and last-checked dates. | Chen Baian, Zhong Jiayi | 3 Oct 2026 | Not started |
| Implement and test the Go constraint engine for time windows, minimum attendance, budget and explicit exclusions. Reject candidates that violate declared hard constraints and detect cases with insufficient feasible proposals. | Huang Jingcheng, Chen Baian | 7 Oct 2026 | Not started |
| Deliver and demonstrate the integrated Alpha workflow: group creation, availability and preference input, and presentation of three complete time–activity–place proposals from the fixed catalogue when sufficient feasible options exist. Verify that every displayed recommendation satisfies the declared hard constraints. | Hu Jingyi, Chen Zhihao, Liang Zixuan | 12 Oct 2026 | Not started |
| Implement persistent storage and group joining. Save and retrieve group inputs, recommendation results and votes, with input validation and clear error handling. | Qiu Ruixuan, Liu Ziqing | 26 Oct 2026 | Not started |
| Integrate and demonstrate the complete Beta workflow, including group joining, persistent inputs, recommendations and voting. Verify error paths for invalid input, insufficient feasible options and decision-service failures, without silently relaxing hard constraints. | Hu Jingyi, Chen Zhihao, Liang Zixuan, Chen Baian | 2 Nov 2026 | Not started |

Objective 3: Implement a robust and explainable decision architecture

| Action | Assigned to | Deadline | Progress |
| --- | --- | --- | --- |
| Complete Jev early-access onboarding and integrate its structured decision API into the Go recommendation workflow. Combine deterministic hard-constraint filtering with structured semantic scoring of feasible candidates. | Huang Jingcheng | 19 Oct 2026 | Not started |
| Define structured semantic questions, supporting evidence and member-level satisfaction measures. During development experiments, select and document the ranking formula, weights and confidence threshold, considering both overall group satisfaction and the outcome for the least-satisfied member. Version the experimental configuration. | Huang Jingcheng, Chen Baian | 23 Oct 2026 | Not started |
| Implement a full decision record covering input snapshots, catalogue versions, constraint-check results, semantic scores, supporting evidence, ranking configuration, confidence outputs and the final recommendation outcome. | Huang Jingcheng,Chen Baian,Qiu Ruixuan | 30 Oct 2026 | Not started |
| Implement evidence-grounded explanations and confidence-aware voting. Explain recommendation trade-offs using the recorded evidence, communicate low-confidence results clearly and integrate the decision architecture with the Beta workflow. | Huang Jingcheng, Chen Baian | 2 Nov 2026 | Not started |

Objective 4: Evaluate decision quality and software quality

| Action | Assigned to | Deadline | Progress |
| --- | --- | --- | --- |
| Complete relevant unit, component, interface, end-to-end, performance and failure-path tests. Cover hard-constraint violations, insufficient feasible options, invalid inputs, persistence failures and decision-service failures. Record reproducible results and track defects. | Chen Baian, Zhang Jinghao | 16 Nov 2026 | Not started |
| Compare the AI-assisted workflow with a rules-based baseline using the same catalogue, group inputs and test scenarios. Evaluate constraint compliance, group acceptance, fairness, latency, cost, consistency and explanation fidelity, including whether explanations accurately reflect the recorded decision evidence. | Huang Jingcheng, Chen Baian | 20 Nov 2026 | Not started |

| Action | Assigned to | Deadline | Progress |
| --- | --- | --- | --- |
| Conduct task-based usability evaluation with consenting participants, subject to supervisor guidance on research ethics. Assess completion of the group-planning workflow, understanding of recommendations and group acceptance; analyse limitations and improvement opportunities. | Huang Jingcheng, Chen Baian，Qiu Ruixuan | 23 Nov 2026 | Not started |
| Consolidate the comparative evaluation and software-testing evidence into an evaluation report. Assess the measurable requirements and document unresolved defects, limitations and recommended improvements. | Hu Jingyi, Xie Hongyi, Zhong Jiayi | 23 Nov 2026 | Not started |

Final Submission and Presentation Milestones

| Action | Assigned to | Deadline | Progress |
| --- | --- | --- | --- |
| Integrate the technical report, architecture and requirements models, evaluation and test evidence, references and group workload profile. | Hu Jingyi, Xie Hongyi, Zhong Jiayi | 7 Dec 2026 | Not started |
| Complete the 8–12-page user manual, runnable package, dependency instructions and clean-environment installation test. | Xie Hongyi, Zhong Jiayi, Liu Ziqing, Qiu Ruixuan | 7 Dec 2026 | Not started |
| Produce and rehearse the 15-minute presentation, ensuring participation by all members and consistency with the submitted software and report. | Chen Zhihao, Liang Zixuan, Zhang Jinghao, Liu Ziqing | 11 Dec 2026 | [Not started |
| Perform final quality checks and submit all assessed deliverables. | Huang Jingcheng, Qiu Ruixuan, Liu Ziqing | 14 Dec 2026 | Not started |

## References

[1]  TypeSafe AI, “Introduction” and “How to build with TypeSafe”, TypeSafe AI Documenta- tion, 2026. Available: docs.typesafe.ai. Accessed: 22 September 2026.